LAWN CARE QUOTE TEMPLATE

| John Smith |  |  |  |  | 8279494 |  |  | mm/dd/yyyy |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CUSTOMER |  |  |  |  | QUOTE ID |  |  | DATE |
| Residence of John Smith at Palm Beach, Florida |  |  |  |  |  |  |  |  |
| LOCATION |  |  |  |  |  |  |  |  |
| Services | Cost |  |  | WORK DESCRIPTION |  |  |  |
| Mow | $2,000.00 |  |  | This quote includes the following: - Mowing (100 sq. meter @ $30/sq. meter) - Trimming (10 trees @ $50/tree) - Removal of debris |  |  |  |
| Plant Trim |  |  |  |  |  |  |  |
| Fertilize |  |  |  |  |  |  |  |
| Water |  |  |  |  |  |  |  |
| Weed treatment |  |  |  |  |  |  |  |
| Patio/Drive/Sidewalk Edging |  |  |  |  |  |  |  |
| Clearing of area |  |  |  |  |  |  |  |
| Removal/Hauling of leaves | $250.00 |  |  |  |  |  |  |
| Removal/Hauling of branches | $400.00 |  |  |  |  |  |  |
| Aerate |  |  |  |  |  |  |  |
| Thatch |  |  |  |  |  |  |  |
| Tree Trimming | $500.00 |  |  |  |  |  |  |
| Others: |  |  |  |  |  |  |  |
|  |  |  |  | SCHEDULE |  |  |  |
|  |  |  |  | Mobilization will be 5 days upon acceptance of this quote. Total duration of the project is estimated at 15 working days. |  |  |  |
| Materials | Cost |  |  |  |  |  |  |
| Fertilizer |  |  |  |  |  |  |  |
| Garbage Dumpster |  |  |  | PAYMENT TERMS (%) |  |  |  |
| Garbage Bin (Large) | $100.00 |  |  | 20 | Acceptance | $650.00 |  |
| Garbage Bin (Medium) |  |  |  | 30 | Mobilization | $975.00 |  |
| Garbage Bin (Small) |  |  |  | 40 | Completion | $1,300.00 |  |
| Others: |  |  |  | 10 | Warranty | $325.00 |  |
|  |  |  |  | COST SUMMARY (US$) |  |  |  |
|  |  |  |  | Labor |  | $3,150.00 |  |
|  |  |  |  | Materials |  | $100.00 |  |
|  |  |  |  | Total |  | $3,250.00 |  |
|  |  |  |  | Total amount is subject to 10% VAT. |  |  |  |