[image: image91.jpg][ ]
EURAMET




[image: image1.jpg]&)
EURAMET




Stakeholder Mapping

Dagmar Auerbach, EURAMET Programme Manager

[image: image32.jpg]


[image: image33.png]


Contents

· Stakeholder
· Target groups
· Communication concept/strategy
· Stakeholder mappingexamples
· Stakeholder groupings5 Forces in a project
· Stakeholders involvement in exploitation pathways
[image: image34.jpg][ ]
EURAMET



[image: image35.png]


Stakeholder (project)

· ISO 21500: an individual, group, or organisation, who may affect, be affected by, or perceive itself to be affected by a decision, activity, or outcome of a project.
· Project stakeholders are entities that have an interest in a given project. These stakeholders may be inside or outside an organisation which:
· sponsor a project, or

· have an interest or a gain upon a successful completion of a project;

· may have a positive or negative influence in the project completion.

[image: image36.jpg][ ]
EURAMET



[image: image37.png]


Target group

· the particular group of people that an advertisement is intended to reach:
· An ad will be of no interest to a viewer or reader who is not in the target group.
· A target group can consist of several stakeholders (from different business fields)
[image: image38.jpg][ ]
EURAMET



[image: image39.png]


Communication concept

· Defines the vision and the mission as well as the strategic goals of your project.
· Combines the stakeholder mapping and as well as the target group definition.
· Should include the communication messages as well as communication channels
visible for all project partners and updated by all of them.

· Is nothing to show/submit somewhere
[image: image40.jpg][ ]
EURAMET



[image: image41.png]


STAKEHOLDER ANALYSIS

[image: image42.jpg][ ]
EURAMET




Researcher

Industry

Broad public


Detailed explanation of new technologies

Benefit for their business

Benefit for grand challenges


New research fields New standards

Acceptance of new technology

End user acceptance


New impulses for breaking new research

Be more competitive

Want to have a more comfortable life and understand things

[image: image2.jpg]



[image: image43.jpg]



[image: image44.jpg][ ]
EURAMET



[image: image45.jpg][ ]
EURAMET



[image: image46.jpg]


[image: image47.jpg][ ]
EURAMET



[image: image48.jpg]


Defining the value

[image: image49.jpg][ ]
EURAMET




Is this analysis valid for all project results?

[image: image50.jpg]


[image: image51.jpg]


Is this analysis valid for all partners?

[image: image52.png]


What is the difference and why?

[image: image53.jpg][ ]
EURAMET



STAKEHOLDER ANALYSIS

[image: image54.png]


 ongoing circle

[image: image55.jpg]N
EURAMET



[image: image56.png]



[image: image57.jpg]


SELECT AND DEFINE


IDENTIFY KEY STAKEHOLDER

ANALYSE STAKEHOLDER MATRIX/TABLE



STAKEHOLDER MATRIX/TABLE

[image: image58.jpg]




[image: image3] 

[image: image4]
[image: image59.jpg]


Mind Map


[image: image5] 
[image: image6] 
[image: image7] 

[image: image8] 
[image: image9] 

[image: image10] 

[image: image11] 
[image: image12] 
[image: image13] 
[image: image14]
takeholder 1


Stakeholder 2


90%


Stakeholder 11


Stakeholder 12


50%


Stakeholder 13


Stakehold


[image: image15]
[image: image60.jpg]


[image: image61.png]


[image: image62.png]


[image: image63.png]


[image: image64.png]


[image: image65.png]


[image: image66.png]


[image: image67.png]


takeholder 3



[image: image68.png]


Stakeholder 4


Target group 1


Target group 3



[image: image69.png]


Stakeholder 15



Stakehold


[image: image16] 
[image: image17] 

[image: image18] 

[image: image19] 

[image: image20] 

[image: image21] 
[image: image22] 
[image: image23] 
[image: image24]
[image: image70.png]


takeholder 5


Stakeholder 6


80%


Stakeholder 17


Stakehold


[image: image25] 

[image: image26]
[image: image71.png]


[image: image72.png]


[image: image73.png]


[image: image74.png]


[image: image75.png]


[image: image76.png]


[image: image77.png]


[image: image78.png]


[image: image79.png]


[image: image80.png]


Target group 2
Target group 4

[image: image81.png]


takeholder 7


Stakeholder 8


Stakeholder 9
Stakeholder 10


Stakeholder 19


Stakehold

HIGH


Mapping matrix

power/interest

[image: image82.png]


[image: image83.png]


[image: image84.png]


Place your stakeholder according to your mind map

POWER


Redefine for every partner/result

[image: image85.jpg]@
EURAMET



[image: image86.jpg]


Knowledge of stakeholder is your key to success

[image: image87.png]


[image: image88.png]


[image: image89.png]


Redo at every project meeting

LOW


INTEREST


HIGH

[image: image90.png]


Steps to gain profit


Prepare your project results in a nice and understandabl e way


[image: image27]
Keep them updated


Identify the right one for the right stakeholder


[image: image28]
Customise if necessary


Define and proof the benefit per Stakeholder


[image: image29]
Customise, no general statement


Selling your results in the best way is a profit for you


Profit can be money/collabo ration/ new market opportunities


[image: image30.jpg][ ]
EURAMET






Stakeholder groupings 5 Forces

· Is a possibility to group all stakeholders based on their relation to your (project) result and will help you to identify business cases
· The strengthen of the force can be shown as a summary of all involved stakeholdrs in that force
Rivalry among existing competitors Other research groups, industry with similar port folio


Threat of new entrants

Rivalry


New entrants new departments with similar research focus, Spin-offs,

The bargaining power of

The bargaining


Bargaining power of buyers


among existing competitors


Bargaining power of suppliers


suppliers who

is providing you with raw data/material

power of potential customers How can end users/broad public influence your success?



Threats of substitute products


Threat of substitute products/service/technology think of any possibility, what can be used with the same purpose?
14

Exploitation strategy

01

Address?

Identifying target groups and stakeholders for your project

02

Message? Defined communication strategies for all groups

03
Results of your project?

Identifying the Key Exploitable results


05

Market

04

Where to go?

Defined exploitation pathway for every Key exploitable result (KER)

15

[image: image31.jpg]



Questions?



�








�








�








�








�








�








�








�








�








�








�











NEEDS








INFLUENCE








INTERESTS








STAKEHOLDER





�








�








�




















SELECT AND IMPLEMENT TOOLS


COLLECT AND RECORD INFORMATION





PLANNING





MONITOR AND IMPROVE EXPECTATIONS





�








�











75%








50%








85%








60%








75%








45








45%








65








60%








25%








80%








75%








70%








50








MIND MAP








30%








40%








25%








60%











75%








75








50%





�














CO-CREATE








KEEP SATISFIED











INFORM











MONITOR





�








Results ready





Identify the


right one





Calculate the


benefit





Gain your


profit





�








PLAN, DO, CHECK, ACT


Try to understand the other side, they won’t


understand you





Think outside the box





Include all partners in stakeholder mapping





�








�








�








�








�








�








�








�











