[image: image1.png]




DragonFire Inc.

Test Case Tamer

TEST PLAN
Date: July 28, 2005
Prepared by:  Janet Gregory
Table of Contents

3Introduction


31.1
Objectives


31.2
Team Members


32
Scope


43
Assumptions / Risks


43.1
Assumptions


43.2
Risks


44
Test Approach


44.1
Test Automation


55
Test Environment


56
Milestones / Deliverables


56.1
Test Schedule


56.2
Deliverables





Introduction 

The Test Plan has been created to communicate the test approach to team members. It includes the objectives, scope, schedule, risks and approach.  This document will clearly identify what the test deliverables will be and what is deemed in and out of scope.

1.1 Objectives

Test Case Tamer is a web-based Test Management tool used to create and store tests as well as the results of running those tests.  This tool is a new product written with Ruby on Rails using a ‘mysql’ database. The test team is responsible for testing the product and ensuring it meets their needs. The test team is both the customer and the tester in this project.

Phase 1 of the project will deliver TCT (Test Case Tamer) with functionality to create and store manual tests.  This will allow the test team to start transferring tests over to the new system.  Must have functionality is considered more important than the delivery date in this project.

1.2 Team Members

	Resource Name
	Role

	Paul Rogers
	Developer

	Janet Gregory
	Project Manager / Tester

	Joe
	Tester


2 Scope

The initial phase will include all ‘must have’ requirements. These and any other requirements that get included must all be tested.  At the end of Phase 1, a tester must be able to:

1. Create a manual test with as many steps as necessary

2. Save it

3. Retrieve it and have the ability to view it when running the test

4. Enter results and appropriate comments

5. View results

As the team works with the product they will define the needs for the second phase.

Load testing will not be considered part of this project since the user base is known and not an issue.

Rewriting, moving or porting existing test cases from the existing Word documents is not considered part of this project.  

Assumptions / Risks

2.1 Assumptions

This section lists assumptions that are made specific to this project.

1. Delivery of the product is in format that the test team can check it into CVS.

2.2 Risks

The following risks have been identified and the appropriate action identified to mitigate their impact on the project.  The impact (or severity) of the risk is based on how the project would be affected if the risk was triggered.  The trigger is what milestone or event would cause the risk to become an issue to be dealt with.

	#
	Risk
	Impact
	Trigger
	Mitigation Plan

	1
	Scope Creep – as testers become more familiar with the tool, they will want more functionality
	High
	Delays in implementation date 
	Each iteration, functionality will be closely monitored. Priorities will be set and discussed by stakeholders. Since the driver is functionality and not time, it may be necessary to push the date out.

	2
	Changes to the functionality may negate the tests already written and we may loose test cases already written
	High – to schedule and quality
	Loss of all test cases
	Export data prior to any upgrade, massage as necessary and re-import after upgrade.

	3
	Weekly delivery is not possible because the developer works off site
	Medium
	Product did not get delivered on schedule
	

	4
	
	
	
	


3 Test Approach

The project is using an agile approach, with weekly iterations. At the end of each week the requirements identified for that iteration will be delivered to the team and will be tested. 

Exploratory testing will play a large part of the testing as the team has never used this type of tool and will be learning as they go.  Tests for planned functionality will be created and added to TCT as we get iterations of the product.

3.1 Test Automation

Automated unit tests are part of the development process, but no automated functional tests are planned at this time.

 Test Environment

A new server is required for the web server, the application and the database.  

4 Milestones / Deliverables

4.1 Test Schedule

The initial test schedule follows……….

	Task Name
	Start
	Finish 
	Effort
	Comments

	Test Planning
	
	
	
	

	   Review Requirements documents
	
	
	2 d
	

	   Create initial test estimates
	
	
	1 d
	

	Staff and train new test resources
	
	
	
	

	First deploy to QA test environment
	
	
	
	

	Functional testing – Iteration 1
	
	
	
	

	Iteration 2 deploy to QA test environment
	
	
	
	

	Functional testing – Iteration 2
	
	
	
	

	System testing
	
	
	
	

	Regression testing
	
	
	
	

	UAT
	
	
	
	

	Resolution of final defects and final build testing
	
	
	
	

	Deploy to Staging environment
	
	
	
	

	Performance testing
	
	
	
	

	Release to Production
	
	
	
	


4.2 Deliverables

	Deliverable
	For
	Date / Milestone

	Test Plan
	Project Manager; QA Director; Test Team
	

	Traceability Matrix
	Project Manager; QA Director
	

	Test Results
	Project Manager
	

	Test Status report
	QA Manager, QA Director
	

	
	
	

	Metrics
	All team members
	

	
	
	















































Confidential

Page 1 of 5



[image: image1.png]