|  |  | COMPANY NAME |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Quality Assurance Work Breakdown Structure |  |  |  |  |  |  |  |  |
|  |  | Analyze Requirements |  |  |  |  |  |  |  |  |
|  |  | Analyzing and defining software requirements, both functional and non-functional. QAs must be offered consistent, comprehensive, traceable requirements and clearly marked. |  |  | Timeline: |  |  |  |  |  |
|  |  |  |  |  | 01/05/2023-17/06/2023 |  |  |  |  |  |
|  |  |  |  |  |  |  | Plan the tests |  |  |  |
|  |  | Timeline: |  |  |  |  | The test plan should comprise the software testing strategy, the scope of testing, the project budget, and established deadlines. It should also outline the types and levels of testing required, methods, and tools for tracking bugs. |  |  |  |  |
|  |  | 18/06/2023-22/06/2023 |  |  |  |  |  |  |  |  |  |
|  |  | Design the tests |  |  |  |  |  |  |  |  |
|  |  | QA teams have to craft test cases and checklists that encompass the software requirements at this stage. Each test case must contain conditions, data, and the steps needed to validate each functionality. Every test must also define the expected test result. |  |  | Timeline: |  |  |  |  |  |
|  |  |  |  |  | 23/06/2023-14/07/2023 |  |  |  |  |  |
|  |  |  |  |  |  |  | Execute Tests and Report Defects |  |  |  |
|  |  | Timeline: |  |  |  |  | Tests start at the unit level with developers performing unit tests. Then, the quality assurance testing team runs tests at API and UI levels. All bugs detected are submitted in a defect tracking system for effective defect management. |  |  |  |  |
|  |  | 15/07/2023-31/07/2023 |  |  |  |  |  |  |  |  |  |
|  |  | Run Re-Tests and Regression Tests |  |  |  |  |  |  |  |  |
|  |  | Once bugs have been found, submitted, and fixed, QAs test the functions again to ensure that they didn’t miss any anomalies. They also run regression tests to verify that the fixes have not affected the existing functions. |  |  | Timeline: |  |  |  |  |  |
|  |  |  |  |  | 01/08/2023-15/08/2023 |  |  |  |  |  |
|  |  |  |  |  |  |  | Run Release Tests |  |  |  |
|  |  | Timeline: |  |  |  |  | A release notification is released with a list of already implemented features, fixed bugs, recurring issues, and limitations, the QA team must identify the functionalities affected by these changes. Then, the team must design modified test suites. |  |  |  |  |
|  |  | 16/08/2023-20/08/2023 |  |  |  |  |  |  |  |  |  |